# EASY TICKET

2nd February, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -02/02/2018, due to the following: | * Set up an account on github * Familiarized with github functions * Added a local folder |
| Issues: | * Had slight challenges familiarizing with how github works |
| Milestones accomplished this week - 02/02/2018 | * Successfully set up account on github along with necessary folders |
| Milestones planned this week, but not achieved with variance: | * Finish System Specification * To come up E to E document * To come up with the application wireframe |
| Milestones planned for next week: | * To finish on System Specification to E document and finish the application wireframe. * Start Project coding |
| Areas/questions for discussion: | Application optimization for both phone and web platform. |
| Last week’s issues forwarded to this week: |  |

# Contact Information

|  |  |
| --- | --- |
| **Name** | **Elmad Gila** |
| **Admin** | **SCCI/03058P/2016** |
| **Email** | [lmadgila@gmail.com](mailto:lmadgila@gmail.com) |
| **Phone** | **0716102905** |

# Project Abstract

EASY TICKET