# EASY TICKET

9th March, 2018

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track -9/03/2018, due to the following: | * Successful connected and posted data from user registration and contact us form to sql database * Finished coding * Payment form |
| Issues: | * Its challenging coming up with a responsive clickable bus seat arrangement popup. * Pulling ticket info from a database and displaying when search button is clicked. |
| Milestones accomplished this week - 9/03/2018 | * Successful connected two forms to sql database and posted data. * Coding site’s; * Payment Form * User Login Page |
| Milestones planned this week, but not achieved with variance: | * Coding of the main page – Ongoing * Continue coding of the following areas; * Seat arrangement selection pop-up - ongoing |
| Milestones planned for next week: | * Continue coding of the following areas; * Seat arrangement selection pop-up - ongoing * Pulling data from database and displaying when search button is clicked. |
| Areas/questions for discussion: | * Pulling data from database and displaying when search button is clicked |
| Last week’s issues forwarded to this week: | * Continue coding of the following areas app elements * Seat arrangement selection pop-up |

# Contact Information

|  |  |
| --- | --- |
| **Name** | **Elmad Gila** |
| **Admin** | **SCCI/03058P/2016** |
| **Email** | [lmadgila@gmail.com](mailto:lmadgila@gmail.com) |
| **Phone** | **0716102905** |

# Project Abstract

EASY TICKET